ELORES

Website Improvement & Pending Work Documentation

elores.in

Prepared for: ELORES Jewellery Website
Document Type: Website Audit / Improvement Plan
Version: 1.0
Date: 09 September 2026

# 1. Document Purpose

This document records the major areas that should be reviewed, completed, or improved for the ELORES jewellery website. It is intended to act as a practical pending-work and improvement checklist covering UI/UX, responsive behaviour, e-commerce functionality, SEO, performance, trust elements, and testing.

Note: Items in this document are recommendations and known improvement areas from the current project discussion. Exact implementation status should be verified against the latest deployed build before marking an item as completed.

# 2. Priority Classification

| Priority | Meaning | Typical Action |
| --- | --- | --- |
| Critical | Blocks a core user journey or creates a major functional issue. | Fix before final launch. |
| High | Important for usability, conversion, or professional presentation. | Fix in the current release. |
| Medium | Useful improvement with moderate business/user impact. | Plan for the next iteration. |
| Low | Nice-to-have or future enhancement. | Implement when higher priorities are complete. |

# 3. UI / UX Improvements

| ID | Area | Required Improvement | Priority |
| --- | --- | --- | --- |
| UI-01 | Header & Navigation | Review spacing, alignment, menu behaviour and consistency across desktop and mobile. | High |
| UI-02 | Mobile Menu Position | Ensure the menu button is positioned correctly and remains accessible on smaller screens. | High |
| UI-03 | Hero Section | Verify hero image, typography, CTA placement and responsiveness at different screen widths. | High |
| UI-04 | Product Card Images | Maintain consistent aspect ratios and prevent important parts of jewellery images from being cropped. | High |
| UI-05 | CTA Buttons | Ensure buttons have clear labels, consistent styling and working destinations. | High |
| UI-06 | Spacing & Typography | Standardize margins, paddings, font sizes, line heights and visual hierarchy. | Medium |
| UI-07 | Footer Overflow | Remove any horizontal page overflow caused by footer width, padding or child elements. | High |

# 4. E-Commerce & Product Functionality

| ID | Feature | Requirement | Priority |
| --- | --- | --- | --- |
| EC-01 | Shop / Collection | Provide a clear collection or shop browsing experience. | High |
| EC-02 | Product Details | Show product images, name, price, description, material/specification and relevant information. | High |
| EC-03 | Add to Cart | Implement or verify a reliable add-to-cart action with clear feedback. | Critical |
| EC-04 | Cart Management | Allow quantity changes, item removal and automatic total calculation. | Critical |
| EC-05 | Wishlist | Optional wishlist/save-for-later feature for returning users. | Medium |
| EC-06 | Checkout | Provide address, order summary and payment workflow. | Critical |
| EC-07 | Order Confirmation | Show confirmation and order reference after successful purchase. | High |
| EC-08 | Policies | Clearly display shipping, returns/refunds, terms and privacy information. | High |

# 5. Responsive Design Checklist

Desktop layout should remain balanced without unnecessary empty space.

Mobile navigation should open/close cleanly and should not overlap important content.

Product grids should adapt correctly for mobile, tablet and desktop.

Images should preserve their intended composition without unwanted cropping.

Buttons and interactive elements should have comfortable touch targets.

Footer content should wrap correctly and must not create horizontal scrolling.

Test common widths including approximately 320px, 375px, 768px, 1024px and desktop widths.

# 6. SEO Improvements

Add unique and descriptive page titles.

Add relevant meta descriptions for important pages.

Use a logical H1/H2/H3 heading hierarchy.

Add meaningful alt text to jewellery/product images.

Create and maintain sitemap.xml and robots.txt.

Use canonical URLs where appropriate.

Add Open Graph/social sharing metadata.

Consider Product/Organization structured data for relevant pages.

# 7. Performance Optimization

Compress large jewellery and banner images and prefer modern formats such as WebP/AVIF where supported.

Lazy-load below-the-fold images.

Minimize unnecessary JavaScript and CSS.

Avoid loading unused libraries or assets.

Optimize web fonts and reduce render-blocking resources.

Check Core Web Vitals and mobile loading performance.

# 8. Customer Trust & Conversion

Make contact information easy to find.

Provide visible shipping and return information.

Add customer reviews/testimonials when available.

Clearly communicate jewellery material/specifications and care information.

Use secure-payment/trust messaging where applicable.

Provide an easy WhatsApp/contact CTA if it is part of the business workflow.

Keep social-media links functional and up to date.

# 9. Recommended Supporting Pages

| Page | Purpose |
| --- | --- |
| Shop / Collection | Central product discovery page. |
| Product Details | Detailed information and purchase actions. |
| About Us | Brand story, positioning and credibility. |
| Contact Us | Contact details and enquiry form. |
| FAQ | Common customer questions. |
| Privacy Policy | Data and privacy practices. |
| Terms & Conditions | Website and purchase terms. |
| Shipping Policy | Delivery timelines, charges and coverage. |
| Return / Refund Policy | Return, exchange and refund conditions. |

# 10. Testing Plan

Functional testing: navigation, links, buttons, forms, cart and checkout.

Responsive testing: mobile, tablet and desktop layouts.

Cross-browser testing: Chrome, Edge and Firefox; include mobile browsers.

Visual testing: image cropping, spacing, typography, alignment and overflow.

Form validation: required fields, invalid input, error messages and successful submission.

Accessibility checks: keyboard navigation, labels, contrast and meaningful alt text.

Performance testing: page load, image weight and mobile performance.

Broken-link testing: verify internal and external links before release.

# 11. Pending Work Tracker

| ID | Task | Priority | Status | Remarks |
| --- | --- | --- | --- | --- |
| UI-02 | Mobile menu positioning | High | To Verify | Check latest deployed build. |
| UI-04 | Product image crop/alignment | High | To Verify | Use consistent image containers/object-fit. |
| UI-07 | Footer horizontal overflow | High | To Verify | Check page width and footer children. |
| UI-05 | Hero CTA link | High | To Verify | Confirm CTA navigates to the intended collection. |
| EC-03 | Add-to-cart flow | Critical | To Verify | Verify complete user journey. |
| EC-04 | Cart management | Critical | To Verify | Verify quantity/remove/total behaviour. |
| EC-06 | Checkout & payment | Critical | To Verify | Confirm production-ready flow if required. |
| SEO-01 | Metadata & heading audit | Medium | Pending | Audit all important pages. |
| PERF-01 | Image optimization | Medium | Pending | Compress large assets and lazy-load where suitable. |
| TEST-01 | Cross-device QA | High | Pending | Test final build before release. |

# 12. Future Enhancements

Wishlist and recently viewed products.

Product filtering and sorting.

Search with suggestions.

Customer accounts and order history.

Coupon/discount functionality.

Abandoned-cart recovery.

Analytics and conversion tracking.

Automated transactional email/WhatsApp notifications.

Product reviews and ratings.

# 13. Conclusion

ELORES should be treated as a premium jewellery storefront where visual quality, mobile usability and a friction-free purchase journey are equally important. The recommended approach is to resolve critical functional issues first, then polish responsive UI/UX, SEO and performance, followed by conversion and future e-commerce enhancements. The pending-work tracker should be updated after each development and QA cycle.

ELORES — Website Improvement Documentation